**17.03.2020**

**Project plan:**

* Mention also what we do have in the current situation
* Delete pre-sprint task division
* Use agile methodology: explain the phases (plan, design, build, test, preview) first and then go in-depth, add a graph
* Missing important “behind the scenes” activities (like research) - could be mentioned, but it’s not mandatory
* No need for weekly planning; suggestion: before the to-do (from Trello) add a backlog section; start each spring with a goal and backlog activities (which for us is the weekly planning)
* For every sprint, we present a Trello screenshot with all the planned activities (in a backlog section) and sprint goal must be clear
* Start activities with a verb (could be in capitals)
* The demo will be in week 7

**Extra:**

* Add pictures in Trello so it’s clear who did what
* More compiled documents
* Work on design (ex. class diagrams)

**User requirements specifications:**

* Statistics and display are a must
* Translate each requirement in a use case